## Slide 1: MOSH Falls of Ground Team Leading Practice Adoption Team Activity Report
5 August 2014

## Slide 2
Contents
Mission and Values reminder
Plan for 2014
Progress June / July 2014

## Slide 3
Leading the change to zero harm
Mission and Values - MOSH
To facilitate the adoption of leading practice through a people oriented process to significantly improve occupational health and safety in the minerals industry
Our ultimate goal is the provision of working conditions that are free from harmful effects
Values

## Slide 4
EE&MS
EE&MS & TARP (FOG)
Facilitation in the Coal Industry
FOG Adoption Team Planner 2014
Prevention of All Uncontrolled Falls of Ground
Jan 14 | Feb 14 | Mar 14 | Apr 14 | May 14 | Jun 14 | Jul 14 | Aug 14 | Sep 14 | Oct 14 | Nov 14 | Dec 14
EE&MS
Integration with TARP for FOG
Bolts with Nets
TARP
Integrate with EE&MS – Harmony, Sibanye Gold, Two Rivers, Wessels, Nkomati, Modikwa, Dwarsrivier....
Workplace Illumination
No Leading Practice Found – put on back burner
Leading Practice for Optimised Drilling and Blasting
Consult widely with Role-players
Called “Day of Learning” 05 November
Initiate Process to start the Leading Practice Adoption Process
Plan
Continue with Facilitation within the Coal Industry, Currently we have hit a slag
Glenburn Lodge Consultative Programme moved to 2015

## Slide 5
No` | Activities
1 | Expert model revisited
2 | Met our Sponsor, mr Peter Turner on the 18 July 2014. Committed a venue for the 05 November drill and blast workshop
3 | Special assistance to: Harmony Mines (Coordinating TARP Adoption ), Sibanye Gold (Pilot -integration of TARP en EE&MS also for upgrading of TARP (FoG) Tau Lekoa, Mponeng and Kopanang Marula mine Attended Limpopo , Freestate, Merafong and Rustenburg tripartite Venetia Mine (EE&MS Review and TARP) SAMANCOR Chrome – Eastern Chrome Mines (Review EE&MS and start with TARP) Kimberley Diamond Mines (EE&MS and TARP) Koffiefontein Diamond Mine (EE&MS and TARP)
4 | Three COPAs run in Central, Northern Cape and Mpumalanga / Limpopo Regions for FoG Leading practices
5 | Renewed interest from diamond mines. Petra diamonds and De Beers. Call for formation of a possible Diamond COPA (Finsch Diamond Mine – Leading Adoption Site)
Progress for the Month of June / July 2014
Leading the change to zero harm

## Slide 6
Progress for the Month of June/July 2014
No | Challenge (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person
1 | Intergration of TARP with EEMS | Progressing well at Phakisa but slow at Sibanye | On going | Duncan/Team
2 | Helping mines to develop Mental Models, LBP’s, BCP’s, and complete Portfolios of Evidence before reporting | Discussions at COPAs, and on special requests from individual mines | May 2014 On Going….. | Team
3 | The sponsor, no more COO | Relook at appointing another sponsor | On going | Andre
4 | Falls of ground expert model | The Industry team had a workshop on the 28 July | Ongoing | SM
5 | Mines in General do not appreciate the importance of LB and BC plans | Marketing Drive required, starting with MOSH TASK FORCE, MPA’s, TPF’s COPA’s – all occasions….. | June 2014 On going….. | AvZ DJA CL
Leading the change to zero harm

## Slide 7
Leading Practice Adoption
Leading the change to zero harm
Leading Practice | Adoption Progress Tracker | No. of Mines Participating
Entry Examination and Making Safe | 98% | 69
Nets with Bolts (Stoping Areas) | 96% | 44
Triggered Action Response Plan (FoG) | 64% | 47

## Slide 9
 | TARP & NwB COPA |  |  |  |  |  | 
..\..\..\Monitors\Augustn 2014\% of attendance at meetings FOG - NwB&TARP_4July14.xlsx | Mining Group | Mine | 17-Jan-14 | 28-Feb-14 | 11-Apr-14 | 23-May-14 | 4-Jul-14
1 | Anglo American Platinum |  | 1 | 1 | 1 | 0 | 0
2 | AngloGold Ashanti | Kopanang | 1 | 0 | 1 | 0 | 1
3 |  | Great Noligwa | 1 | 0 | 1 | 0 | 1
4 |  | Moab Khotsong | 1 | 1 | 1 | 1 | 1
5 |  | Mponeng | 1 | 1 | 1 | 1 | 1
6 |  | Savuka | 1 | 1 | 1 | 1 | 1
7 |  | Tau Tona | 1 | 1 | 1 | 1 | 1
8 | ARM |  | 0 | 0 | 0 | 0 | 0
9 | BRPM | Rasimone Mine | 1 | 0 | 1 | 1 | 1
10 | Sibanye | Driefontein | 1 | 1 | 1 | 1 | 1
11 | Sibanye | Kloof | 1 | 1 | 1 | 1 | 1
12 | Gold Fields | South Deep | 0 | 0 | 0 | 0 | 0
13 | Harmony | Bambanani | 1 | 1 | 1 | 1 | 1
14 |  | Doornkop | 1 | 0 | 1 | 0 | 1
15 |  | Joel | 1 | 1 | 1 | 1 | 1
16 |  | Kusasalethu | 1 | 1 | 1 | 1 | 1
17 |  | Masimong 5 | 1 | 0 | 1 | 1 | 0
18 |  | Phakisa | 1 | 1 | 1 | 0 | 1
19 |  | Target 1 | 1 | 0 | 1 | 0 | 0
20 |  | Target 3 | 1 | 1 | 1 | 1 | 1
21 |  | Unisel | 1 | 1 | 1 | 1 | 1
22 |  | Tshepong | 1 | 0 | 1 | 1 | 0
23 | Henic |  | 0 | 1 | 1 | 1 | 1
24 | Impala | All shafts | 1 | 0 | 1 | 0 | 1
25 | Kalgold |  | 1 | 1 | 0 | 0 | 0
26 | Lonmin | All shafts | 1 | 1 | 1 | 1 | 1
27 | Gold1 |  | 0 | 0 | 1 | 1 | 1
28 | Pan African Minerals | Evander | 0 | 0 | 1 | 1 | 0
29 | Glencore | Eastern Mines | 0 | 1 | 0 | 1 | 1
30 | Glencore | Western mines | 0 | 1 | 0 | 1 | 1
31 | Samancor |  |  |  | 1 | 1 | 1
 |  |  | 23 | 18 | 26 | 21 | 23
 | % attendance |  | 77 | 60 | 87 | 70 | 77

## Slide 11
 |  | MOSH FOG Adoption Programme Monitor for the Adoption of the Leading Practice for Applying Nets with Bolts in Narrow Reef Hard Rock Workings 27 August 2012 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
COPA | Commodity | Number | Name of Mine | Company | Leading Practice Adoption Review | Implementation Plan | Procedure Amended | Mental Model Interviews | Leadership Behaviour Plan | Behaviour Communication Plan | Risk Assessment | Training Lesson Plans | Management Review Process | Roll-out plan in place | No. of Crews to Train | No. of Crews Trained | Total Number of employees | Progress
 |  | 1 | Masimong 5 | Harmony | S | S | S | S | S | S | S | S | S | S | 58 | 58 | 3500 | 100.0%
 |  | 2 | Savuka | Anglo Gold Ashanti | S | S | S | S | S | S | S | S | S | S | 12 | 9 | 500 | 97.7%
 |  | 3 | Kopanang | Anglo Gold Ashanti | S | S | S | I | I | I | I | I | I | I | 63 | 0 |  | 27.3%
 |  | 4 | Target 1 | Harmony | S | S | S | S | S | S | S | S | S | S | 8 | 3 |  | 94.3%
 |  | 5 | Phakisa | Harmony | S | S | S | S | S | S | S | S | S | S | 51 | 51 | 1166 | 100.0%
 |  | 6 | Mponeng | Anglo Gold Ashanti | S | S | S | S | S | S | S | S | S | S | 66 | 64 |  | 99.7%
 |  | 7 | Target 3 | Harmony | S | S | S | S | S | S | S | S | S | S | 21 | 21 |  | 100.0%
 |  | 8 | Joel | Harmony | S | S | S | S | S | S | S | S | S | S | 33 | 33 |  | 100.0%
 |  | 9 | TauTona | Anglo Gold Ashanti | S | S | S | S | S | S | S | S | S | S | 44 | 44 | 900 | 100.0%
 |  | 10 | Impala (UG2) | Impala | S | S | S | S | S | S | S | S | S | S | 313 | 313 |  | 100.0%
 |  | 11 | Impala (Merensky) | Impala | S | S | S | S | S | S | S | S | S | S | 280 | 280 | 10500 | 100.0%
 |  | 12 | Kusasalethu | Harmony | S | S | S | S | S | S | S | S | S | S | 72 | 72 |  | 100.0%
 |  | 13 | Bambanani Mine | Harmony | S | S | S | S | S | S | S | S | S | S | 55 | 55 |  | 100.0%
 |  | 14 | Doornkop Mine | Harmony | S | S | S | S | S | S | S | S | S | S | 49 | 49 | 3734 | 100.0%
 |  | 15 | Tshepong | Harmony | S | S | S | s | S | S | S | S | S | S | 76 | 76 | 800 | 100.0%
 |  | 16 | E1 | Lonmin | S | S | S | S | S | S | S | S | S | S | 496 | 264 | 8400 | 95.7%
 |  | 17 | E2 | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 18 | E3 | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 19 | Hossy Hybrid | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 20 | Hossy mechanised | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 21 | Saffy | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 22 | Rowland | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 23 | Newman | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 24 | 4B1B | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 25 | K3 | Lonmin | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 26 | Evander | Pan African | S | S | S | S | S | S | S | S | S | S | 34 | 12 | 480 | 94.1%
 |  | 27 | Bafokeng Rasimone (M) | Royal Bafokeng Platinum | S | S | S | S | S | S | S | S | S | S | 131 | 131 |  | 100.0%
 |  | 28 | Rasimone UG2 |  | S | S | S | S | S | S | S | S | S | S | 30 | 30 |  | 100.0%
 |  | 29 | Sibanye Gold (Kloof) | SibanyeGold | S | S | S | S | S | S | S | S | S | S | 161 | 161 | 3893 | 
 |  | 30 | Sibanye Gold(Dries) | SibanyeGold | S | S | S | S | S | S | S | S | S | S | 120 | 120 | 3865 | 100.0%
 |  | 31 | Great Noligwa | Anglo Gold Ashanti | S | S | S | S | S | S | S | S | S | S | 29 | 29 | 1827 | 100.0%
 |  | 32 | Unisel |  | S | S | S | S | S | S | S | S | S | S | 52 | 52 | 1300 | 100.0%
 |  | 33 | Moab Khotsong | Anglo Gold Ashanti | S | S | S | S | S | S | S | S | S | S | 44 | 44 |  | 100.0%
 |  | 34 | Cooke 4 Ezulwini |  | s | S | S | I | I | I | I | I | I | I |  |  |  | 
 |  | 35 | Hernic Ferrochrome |  | S | S | S | S | S | S | S | S | S | S | 18 | 18 | 650 | 100.0%
 |  | 36 | Siphumelele 1 mine. |  | S | S | S | S | S | S | S | S | S | S | 450 | 450 |  | 
 |  | 37 | Bathopele mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 38 | Khomanani mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 39 | Thembelani mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 40 | Kuseleka mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 41 | Union North mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 42 | Union South mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 43 | Tumela mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 44 | Dishaba mine. |  | S | S | S | S | S | S | S | S | S | S |  |  |  | 
 |  | 45 | Eastern Chrome | Glencore | S | S | S | S | S | S | S | S | S | S | 34 | 34 | 880 | 100.0%
 |  | 46 | Western Chrome | Glencore | S | S | S | S | S | S | S | S | S | S | 18 | 18 | 486 | 100.0%
 |  | 47 | Samancor |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Number of Units Signed Off |  |  | 46 | 46 | 46 | 44 | 44 | 44 | 44 | 44 | 44 | 44 | 2818 | 2491 | 42881 | 
 |  | Percentage of Units with Documents Signed Off |  |  | 100% | 100% | 100% | 96% | 96% | 96% | 96% | 96% | 96% | 96% | 96% |  |  | 96.2%
 |  | Percentage of Units Completed not Signed Off |  |  | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% |  |  |  | 
 |  | Percentage of Units with Work In Progress |  |  | 0% | 0% | 0% | 4% | 4% | 4% | 4% | 4% | 4% | 4% |  |  |  | 
 |  | Percentage of Units No Action |  |  | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% |  |  |  | 

## Slide 12
 |  | MOSH FOG Adoption Programme Northern Cape COPA Monitor for the Adoption of the Leading Practice for Entry Examination and Making Safe 9 July 2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  | I = In Progress C = Completed S = Signed Off |  |  |  |  |  |  |  |  |  |  |  | 
COPA | Commodity | No. | Name of Mine | Company | Name of Manager | Name of Project Leader | Leading Practice Adoption Review | Implementation Plan | Procedure Amended | Mental Model Interviews | Leadership Behaviour Plan | Behaviour Communication Plan | Risk Assessment | Training Lesson Plans | Management Review Process | Roll-out plan in place | No. of Persons to Train | No. of Persons Trained | Progress
 |  | 1 | Finsch Diamond Mine | Petra Diamonds | Mr. Luctor Roode | Mr. Brent Alting | S | S | S | S | S | S | S | S | S | S | 564 | 400 | 97%
 |  | 2 | Koffiefontein Diamond Mine | Petra Diamonds | Mr. Pieter Coetzee | Mr Siphe Nxele | S | I | I | I | I | I |  |  |  |  | 500 |  | 10%
 |  | 3 | Cullinan Diamond Mine | Petra Diamonds | Mr. Cor Bactus | Ms. H Sealey | S | S | S | S | S | S | S | S | S | S | 350 | 350 | 100%
 |  | 4 | Black Rock Mine | ASSMANG | Mr. Pierre Becker | Mr. Christopher Melamu | S | S | S | S | S | S | S | S | S | S | 480 | 100 | 92%
 |  | 5 | Kimberley Diamond Mine | Petra Diamonds | Mr. Max Truckenbrodt | Mr. Marlon Spadone | S | I | I | I | I | I |  |  |  |  | 320 |  | 10%
 |  | 6 | Wessel | BHP Billiton | Mr. Jaison Rajan | Mr. Tommy Bauermeister | S | S | S | S | S | S | S | S | S | S | 280 | 280 | 100%
 |  | Number of Units Signed Off |  |  |  |  | 6 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 2494 | 1130 | 
 |  | Percentage of Units with Documents Signed Off |  |  |  |  | 100% | 67% | 67% | 67% | 67% | 67% | 67% | 67% | 67% | 67% | 68% |  | 
 |  | Percentage of Units Completed not Signed Off |  |  |  |  | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% |  |  | 
 |  | Percentage of Units with Work In Progress |  |  |  |  | 0% | 33% | 33% | 33% | 33% | 33% | 0% | 0% | 0% | 0% |  |  | 
 |  | Percentage of Units No Action |  |  |  |  | 0% | 0% | 0% | 0% | 0% | 0% | 33% | 33% | 33% | 33% |  |  | 

## Slide 13
 | MOSH FOG Adoption Programme Northern Cape COPA Monitor for the Adoption of the Leading Practice for TARP 9 July 2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  | I = In Progress C = Completed S = Signed Off |  |  |  |  |  |  |  |  |  |  |  | 
Commodity | No. | Name of Mine | Company | Name of Manager | Name of Project Leader | Leading Practice Adoption Review | Implementation Plan | Procedure Amended | Mental Model Interviews | Leadership Behaviour Plan | Behaviour Communication Plan | Risk Assessment | Training Lesson Plans | Management Review Process | Roll-out plan in place | No. of Crews to Train | No. of Crews Trained | Progress
 | 1 | Finsch Diamond Mine | Petra Diamonds | Mr. Luctor Roode | Mr. Brent Atting | I |  |  |  |  |  |  |  |  |  | 564 |  | 0%
 | 2 | Koffiefontein Diamond Mine | Petra Diamonds | Mr. Pieter Coetzee | Mr Siphe Nxele | I | I | I | I | I | I |  |  |  |  | 250 |  | 0%
 | 3 | Cullinan Diamond Mine | Petra Diamonds | Mr. Cor Bactus | Ms. H Sealey |  |  |  |  |  |  |  |  |  |  | 350 |  | 0%
 | 4 | Venetia Diamond Mine | De Beers Cons. | Mr. Steffan Herselmann | Mr. Josef Eckert | I |  |  |  |  |  |  |  |  |  | 90 |  | 0%
 | 5 | Kimberley Diamond Mine | Petra Diamonds | Mr. Max Truckenbrodt | Mr. Marlon Spadone | I | I | I | I | I | I |  |  |  |  | 320 |  | 0%
 | 6 | Black Rock Mine | ASSMANG | Mr. Pierre Becker | Mr. Christopher Melamu | I |  |  |  |  |  |  |  |  |  | 480 |  | 0%
 | 7 | Wessel | BHP Billiton | Mr. Jaison Rajan | Mr. Tommy Bauermeister | S | S | S | S | S | S | S | S | S | S | 280 |  | 90%
 | Number of Units Signed Off |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 2334 | 0 | 
 | Percentage of Units with Documents Signed Off |  |  |  |  | 14% | 14% | 14% | 14% | 14% | 14% | 14% | 14% | 14% | 14% | 13% |  | 
 | Percentage of Units Completed not Signed Off |  |  |  |  | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% |  |  | 
 | Percentage of Units with Work In Progress |  |  |  |  | 71% | 29% | 29% | 29% | 29% | 29% | 0% | 0% | 0% | 0% |  |  | 
 | Percentage of Units No Action |  |  |  |  | 14% | 57% | 57% | 57% | 57% | 57% | 86% | 86% | 86% | 86% |  |  | 

## Slide 16: Thank you