## Slide 1: Noise Adoption Team
18th February 2015

## Slide 2
 | Contents
 | Key activities/highlights of the month Past & Future activities Lowlights Questions

## Slide 3
Key Team activities for the Months (Jan’ 15 – Feb’ 15)
 | Highlights (Achievements, Industry Interactions)
1. | HPD_TAS Adoption Impala – Self requested verification Marula Platinum - Follow up meeting 10th March 2015. PPC Mooiplaas – Gap analysis done Adoption Team Induction 20 Feb 15. (Late comer) On par with action plan Assmang Dwarsrivier - Restructuring slowing progress (Late comer) Northam – Completed – POE progress verification meeting

## Slide 4
Key Team activities for the Months (Jan’ 15 – Feb’ 15)
 | Highlights (Achievements, Industry Interactions)
1. | HPD_TAS Adoption Exxaro HO – Meeting 19th Feb 2015 Mosh Task Force members intervention. (Joseph Majila/Piet Langa) Groote Geluk invite 2nd April 2015 # Discussion # Matla Gap analysis done – Follow up March 2015 - (Tshepiso Mantjane) Glencore Coal – 1st Adoption meeting 12th Feb 2015. Follow-up meeting 26th March 2015 VOHE introduction meeting. (Late comer) Sasol – Restructuring slowing progress . Follow up meeting 2nd March 2015. Aquarius Platinum – Induction training postponed. (Late comer)

## Slide 5
Key Team activities for the Months (Jan’ 15 – Feb’ 15)
 | Highlights (Achievements, Industry Interactions)
2. | ARM Nkomati - (Follow up Meeting held - recommitment) Postponed to March 2015 Modikwa Platinum - PoE meeting – Postponed to March 2015. TRP – HPD Case study input from LH. 25th February 2015. Black Rock Mountain Operations. Restructuring slowing progress. Postponed to March 2015. Petra Diamonds Cullinan 1st engagement 12th Jan 2015. (Request possibility to move from implementer to adopter – Late comer) AGA POE progress verification. 26th Feb 2015. HPD_TAS Adoption Tracker (09 Feb 2015) Adoption rate is 72% vs 90% planned. (11% lower than previously reported) Restructuring influenced progress rate. A need for the verification on the Portfolio of Evidence for quality adoption.

## Slide 6
Key Team activities for the Months (Jan’ 15 – Feb’ 15)
 | Highlights (Achievements, Industry Interactions)
3. 4. 5. 6. | IBMQI 29th Jan 2015 - Meeting held at Lonmim. 05th March 2015 – IBMQI workshop with other sub-team members Next meeting 26th March 2015 MHSC Milestones Noise baseline data request to be discussed with GEE’s. 13th March 2015 Hearing Conservation – Understanding the Basics of Noise Presentation Part 1: Presented to: Learning Hub, MANCO, CEO Elimination of Fatalities Task Team, MOSH Taskforce, Collieries, MCC Made available to: AMPLATS – Bruce Doyle – in house distribution on communication systems. Petra Diamonds – to run continuously on communication systems across all Petra Diamonds operations. Possible “Leading” practices on offer working towards the 2024 milestones: Sulzer busy with R&D on a new Electric Drill (OEM) AMPLATS - Mechanization to the extend that Rock Drill Operators are no longer required

## Slide 7
Key Team activities for the Months (Jan’ 15 – Feb’ 15)
No | Activities
8. | Several meetings were held during 15 Jan – 19 Feb 2015 Mosh Monthly meetings Glencore Coal (Requested future engagement) Noise team meetings PPC Project Plan/ meeting TRP Case study meeting 25 March 2015 Exxaro Meeting (Senior Mgt) Palaborwa Copper (Requested future engagement- No reply) Aquarius Platinum Noise HPD meeting (Requested future engagement) Exxaro Matla (Requested meeting/engagement) Petra Diamonds meeting More detail can be obtained from Noise month report.
Past & future activities

## Slide 8
No | Activities | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action
1. | NA |  | 
2. |  |  | 
3. |  |  | 
4. |  |  | 
5. |  |  | 
6. |  |  | 
Lowlights – For the Month (Jan’ 15 – Feb’ 15)

## Slide 9
 | Thank You.