## Slide 1
CHAMBER OF MINES OF SOUTH AFRICA
Putting South Africa First
MOSH Noise Adoption Team
16th April 2015

## Slide 2
Contents
Leading the change to zero harm
Key activities/highlights of the month
Past & Future activities
Lowlights
Key learnings
Questions

## Slide 3
Key Team activities for the Months (19 Mar ’15 – 16 Apr’ 15)
Leading the change to zero harm
 | Highlights (Achievements, Industry Interactions)
1. | HPD_TAS Adoption Impala Platinum Marula Platinum - Follow up meeting held. Pilot Shaft - Impala Platinum # 17 Self requested verification . Date requested (24th April 2015) PPC Mooiplaas (Late comer) Interviewer training conducted. On schedule with action plan BHP Becsa Middelburg Colliery (Late comer) Induction training done Establishing Mine Adoption Team & roll out plan Exxaro Groote Geluk induction completed. (Late comer) Matla 1 - Pilot shaft – Interviews are taking place

## Slide 4
Leading the change to zero harm
 | Highlights (Achievements, Industry Interactions)
 | HPD_TAS Adoption- continued Glencore Coal Impunzi Mine - VOHE Champions introduction meeting postponed. (Late comer) Sasol Initial Intervention meeting held . 3 Day internal workshop set . (20-22 April 2015) Aquarius Platinum Kroondal (Late comer). New custodian and date set for initial introductory meeting. (22nd April 2015) ARM TRP Case study has been converted into a brochure and comic booklet for MVS conference and Mines Safe 2015 Modikwa – HPD Mosh presentation at Eastern Limb Tri-partite HPD TAS Case study PoE verification to be done Black Rock Operations meeting postponed.
Key Team activities for the Months (19 Mar ’15 – 16 Apr’ 15)

## Slide 5
Leading the change to zero harm
 | Highlights (Achievements, Industry Interactions)
2. 3. 4. | IBMQI Presentation to follow Hearing Conservation Noise Presentation Free State Tri-partite 2nd April 2015. Sasol Training Centre Sasol Exco by sponsor Sponsor meeting HPD_TAS adoption update IBMQI – Progress update Sponsor to emphasize to the CEO fatalities team that Engineering should play a bigger role in noise reduction initiatives.
Key Team activities for the Months (19 Mar ’15 – 16 Apr’ 15)

## Slide 6
Leading the change to zero harm
 | Activities
5. | Meetings & interactions 20 Mar 2015 - PPC Mooiplaas Interviewer Training. 24 Mar 2015 - Mpumalanga Opencast/Coal/Quarry Tri-partite meeting. 24 Mar 2015 - Sponsor meeting. 25 Mar 2015 - Limpopo Tripartite meeting - Winterveld. 26 Mar 2015 - CM&EE’s meeting 27 Mar 2015 - Sasol - PoE and Adoption team meeting. 31 Mar 2015 - Limpopo Tripartite Health Working Group meeting. 2 April 2015 - Free State Tripartite meeting 8 April 2015 - Critical Controls ICMM 9 April 2015 - Grootegeluk 15 April 2015 - Noise team meeting 16 April 2015 - Mosh meeting 17 April 2015 - Task Force meeting 17 April 2015 - GEE meeting 20 May 2015 - MVS
Key Team activities for the Months (19 Mar ’15 – 16 Apr’ 15)

## Slide 7
Leading the change to zero harm
No | Activities | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action
1. | Grootegeluk introductory visit | Travelled over 1000 km Community protest near mine Main custodians had to leave due to DMR visits | 
2. |  |  | 
3. |  |  | 
4. |  |  | 
5. |  |  | 
6. |  |  | 
7. |  |  | 
8. |  |  | 
3. Low lights for the Months (19 Mar ’15 – 16 Apr’ 15)

## Slide 8
Key Learnings - (19 Mar ’15 – 16 Apr’ 15)
Leading the change to zero harm
No | Activities | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action
1. | Networking in Tri-partite meetings | This opens the door for better opportunities | Increased POV
2. |  |  | 
3. |  |  | 
4. |  |  | 
5. |  |  | 
6. |  |  | 
7. |  |  | 
8. |  |  | 

## Slide 9
Leading the change to zero harm
Thank you
&
Questions
5. Questions