## Slide 1: Noise Adoption Team
21st November 2013

## Slide 2
Contents
Key activities/highlights of the month
Lowlights
Key lessons learnt
Past & Future activities

## Slide 3
Key Team activities for the Month (Oct/Nov 2013)
No | Highlights (Achievements, Industry Interactions)
1. | HPD_TAS Adoption Finalizing Sasol (Coal fraternity) Await IL invite LB & BC plans submitted ready for discussion Impala Adoption Interviewer training completed - 30 Oct 2013 (21) – (Await responses) Lonmin Adoption pending BECSA Pending ARM Modikwa – Noise Interviewees completed (22 Nov 2013) Glencore Western & Eastern Limb LB & BC plans submitted for Chrome Interviewer Training Mototolo Platinum (22 Nov 2013)

## Slide 4
Key Team activities for the Month (Oct/Nov 2013)
No | Highlights (Achievements, Industry Interactions)
2. 3. | Buy and Maintain Quiet Initiative Nominated GEE’s for Industry task teams Meschack Dekana James van Resnburg Morné Beukes CM&EE (20 Nov 2013) NRR de-rating parameters/standardization –(Braam Minnaar-Lonmin)

## Slide 5
No | Activities | Lowlights (Issues, Risks, Concerns) | Response - Remedial Action | Due Date | Resp. Person/s
1. | HPD_TAS Management induction | BECSA – No response on meeting invite for 11 Nov 2013 | Phone call and Follow up e-mail sent | 8 Nov 2013 | JDB
2. | Interviewer answers delayed | ARM- Modikwa Not ready to provide questionnaires on 15 Nov 2013 | Phone call | 15 Nov 2013 | JDB
3. | HPD_TAS Roll out Management induction | Samrec- No response on meeting invite for 18 Nov 2013 | Phone call and Follow up e-mail sent | 15 Nov 2013 | JDB
4. |  |  |  |  | 
5. |  |  |  |  | 
7. |  |  |  |  | 
8. |  |  |  |  | 
Low lights - Key Team activities for the Month (Oct/Nov 2013)

## Slide 6
M&E Report (Oct/Nov 2013)
KPA No | Key Performance Area | KPI No | KPI | Measure 1 (Definition) | Measure 2 (Definition) | Measure 1 | Measure 2 | Originally planned completion
A22 | Leading practice adoption | T95 | Identified potential adoption mines | (79) 101 Mines/Operations | June 2013 | 100 % |  | Ongoing
 |  | T97 | Positive decision to adopt | (79) 101 Mines/Operations | June 2013 | 100 % | Nov 2013 | Ongoing
 |  | T98 | Mine adoption team appointed | 51 Mines/Operations | June 2013 | (40%) 50% | Nov 2013 | ?
 |  | T103 | Mental models interviews | (79) 101 Mines/Operations | June 2013 | (40%) 60% | Nov 2013 | ?
 |  | T104 | Customised BC plan | (79) 101 Mines/Operations | June 2013 | 20% | Nov 2013 | ?
 |  | T105 | Customised LB plan | (79) 101 Mines/Operations | June 2013 | 20% | Nov 2013 | ?
 |  | T108 | Management sign-off | (79) 101 Mines/Operations | June 2013 |  | Nov 2013 | ?
 |  | T109 | Leading practice piloted | (79) 101 Mines/Operations | June 2013 | 0% | Nov 2013 | ?
 |  | T110 | Roll-out plan implementation | (79) 101 Mines/Operations | June 2013 | 0% | Nov 2013 | ?
 |  | T111 | Completed adoptions of leading practice | (79) 101 Mines/Operations | June 2013 | 0% | Nov 2013 | ?

## Slide 7
Key lessons learnt
No | Key Lessons learnt
1. | We need to cater for smaller mines as well as open cast. E.g. Vergenoeg
2. | 
3. | 
4. | 
5. | 
6. | 
7. | 
8. | 
9. | 

## Slide 8
Key Team activities for the Month (Oct/Nov 2013)
No | Activities
1. | MOSH Monthly meeting - 16 Oct 2013 MOSH Task Force meeting - 17 Oct 2013 Mine safe Conference 22-24 Oct 2013 (General feedback & expressions) Sibanye and Gold Fields visits (Mike & Vijay) - 25 & 28 Oct 2013 Impala Platinum Interviewer training - 30 Oct 2013 Glencore Coal Mine Impunzi Interaction - 01 Nov 2013 Noise team LB&BC meeting - 04 Nov 2013 BECSA (Mpho Phala & Dr. Colin Mupombwa) Noise team induction 11 Nov 2013 MechCal OEM visit (Gavin Ratner) 11 Nov 2013 Anglo Platinum (JJ van Staden) - 12 Nov 2013 Vergenoeg Mine (Flourspar) - 12 Nov 2013 Noise team weekly meeting - 13 Nov 2013 SAMREC (Hunadi Setati) 15 Nov 2013 (Await Confirmation) ARM Modikwa (Jacob Mohlabi) 15/18/22 Nov 2013 (Several postponements) SASOL Secunda LB&BC meeting 18 Nov 2013 P(Postponed)
Important past & future activities

## Slide 9
Key Team activities for the Month (Oct/Nov 2013)
No | Activities
1. | Glencore Impunzi (Errol Harvey) - 19 Nov 201 MOSH Noise & POE workshop 19 - Nov 2013 CM&EE meeting - 20 Nov 2013 Noise team weekly meeting - 20 Nov 2013 MOSH Monthly Meeting - 21 Nov 2013 Glencore Mototolo - 22 Nov 2013 Interviewer Training Noise team weekly meeting - 26 Nov 2013 Eastern District Tri-partite meeting - 27 Nov 2013 Noise team weekly meeting - 04 Dec 2013 North West Tri-partite meeting - 05 Dec 2013 SASOL Secunda Noise engagement meeting - 09 Dec 2013 Other: Busy with task group formalization on IBMQI Busy with updating industry members via Task Force circulars Will start soon with interviewee HPD analysis (Impala, Modikwa & Glencore Mototolo to formulate LB&BC plans etc
Important past & future activities