Background

????

Purpose

Purpose of this document is to present a draft structure of the Industry wide Buy Quiet Initiative Task Team.

Scope

- All equipment and processes that emit more than 85dBAs (new existing and maintenance thereof)

- Five focus areas are

  - Rock breaking (rock drills)

  - Winches

  - Trackless Mobile Machinery

  - Processing; and

  - New projects

The focus areas are chosen based on ????????????

The Process

All five focus areas will be guided by the following process

- Identify and rank noise sources in each focus area

- Task Teams signoff the noise profile (sources) in the focus areas

- Task Teams engage Original Equipment Manufacturers (OEMs) - at executive level to establish stretched noise targets, measurable milestones etc

- Based on the above, the Task Teams then develop standards both for new equipment and maintenance

- Agreed standards from the focus areas are signed off by the CEOs and Implemented

Outcomes

Structure

- Buy and Maintain Quiet Industry-wide Task Team (BMQ)

  - Mandate

    - To implement the Industry-wide Buy and Maintain Quiet Initiative

    - Provide leadership and direction to the five areas’ task teams

    - Executive interaction will all stakeholders

  - Composition

    - 1 x Group Environmental Engineer (GEE) representative

    - 3 x CMEE representatives

    - 1 x Representative from each focus area = 5

    - 1 x MOSH representative

  - Meeting frequency

    - Once two months

- Task Teams in each focus areas

  - Mandate

    - Identification and prioritising noise sources in each focus area

    - Engage with OEMs and Suppliers

    - Develop the standards

    - Facilitate the targets Manage progress

  - Composition

    - 1 x Appointed by CM& EEs

  - Meeting frequency

    - Once a month